INFOTACT SOLUTIONS

QuantumVault

Implementation Guide & Git Execution Playbook

Version 1.0  |  Companion to the QuantumVault PRD  |  Aligned to Infotact SOP v1.0

Purpose: Tells the team exactly how to start, what to build each day, how to branch, and what to write in every commit message.

Team Size: As assigned by Infotact Solutions (solo-worker rules included)

Duration: 4 Weeks (one full SOP Month cycle) + Mid Review + Final Review

# 1. How to Start — Day Zero Checklist

Complete every item below before writing any feature code. This satisfies SOP Section 9 (Team Lead responsibilities) and sets up the GitHub compliance trail the SOP requires from day one.

- Select a Team Lead (mandatory per SOP §9). The lead owns repo creation, branch hygiene, and merge management.

- Create the GitHub repository: `quantumvault` (private, team-owned).

- Team Lead creates the `main` branch and protects it (progress-tracking only — no direct pushes except from solo workers, per SOP §4.2).

- Every team member creates their own branch off `main`: `member-<name>` (e.g. `member-aisha`, `member-rahul`).

- Add a `README.md` (from Day 1) with project description, architecture diagram placeholder, and build instructions.

- Create the Work Distribution Document and submit it before the Mid Review (SOP reminder #10) — assign FR-1..FR-11 from the PRD across team members.

- Connect the repository to the Infotact dashboard once credentials arrive (SOP §5.1).

- Set up a dedicated team communication channel (WhatsApp/Discord/Telegram) per SOP §6.2.

- Install local toolchain (Section 2 below) on every member's machine.

- Make the first commit on Day 1 to start the commit-discipline clock — see Section 4.

## 1.1 Repository Structure

quantumvault/

├── crypto-engine/       # C + liboqs (Kyber, Dilithium)

│   ├── src/

│   └── tests/

├── vault-fs/            # Rust FUSE filesystem

│   ├── src/

│   └── Cargo.toml

├── keymgmt/             # Rust key management daemon

│   └── src/

├── cli/                 # CLI entrypoint

├── docs/                # PRD.md, architecture notes, audit logs

├── scripts/             # build/test/bootstrap helper scripts

└── README.md

# 2. Environment Setup

## 2.1 Prerequisites (Linux only)

- Ubuntu 22.04+ (or any modern distro with kernel FUSE3 support)

- Rust toolchain via rustup (stable channel) + cargo

- GCC/Clang + CMake + Ninja (for building liboqs)

- libfuse3-dev

- git, pkg-config

## 2.2 Bootstrap Commands

sudo apt update && sudo apt install -y build-essential cmake ninja-build \

libfuse3-dev pkg-config git

git clone https://github.com/open-quantum-safe/liboqs.git

cd liboqs && mkdir build && cd build

cmake -GNinja -DOQS_USE_OPENSSL=OFF ..

ninja && sudo ninja install

curl --proto '=https' --tlsv1.2 -sSf https://sh.rustup.rs | sh

cargo install cargo-generate

Pin the liboqs release tag used at project start (see PRD Risk #1) and record it in README.md so every team member builds against the same version.

# 3. Week-by-Week Implementation Plan

This expands the PRD milestones into concrete daily engineering tasks, split across the two workstreams defined in the source project document: Cryptography & Key Management (C, liboqs) and Filesystem Integration (Rust, FUSE).

## Week 1 — Foundations

| Track | Tasks |
| --- | --- |
| Crypto (C, liboqs) | Compile liboqs. Write a C program that generates a CRYSTALS-Kyber keypair and encrypts/decrypts a short test string. Unit-test round-trip correctness. |
| Filesystem (Rust, FUSE) | Scaffold a Rust project. Implement a minimal FUSE mount that serves a virtual folder and echoes “Hello World” on file read. |

## Week 2 — Bridging & Write-Path Encryption

| Track | Tasks |
| --- | --- |
| Crypto (C, liboqs) | Build Rust↔C FFI bindings so Rust can safely call liboqs Kyber functions. |
| Filesystem (Rust, FUSE) | Hook the FUSE write() handler. On file save, stream bytes to the crypto engine for encryption before writing to the backing store. |

MID REVIEW GATE (20th–27th of the month): Crypto Audit — prove the C engine encrypts with Kyber and that OpenSSL cannot decrypt it. Mount Validation — prove the Rust FUSE app mounts cleanly to the Linux file tree. Repository must show commits on ≥ 10 of the last 14 days.

## Week 3 — Signatures & Read-Path Decryption

| Track | Tasks |
| --- | --- |
| Crypto (C, liboqs) | Integrate CRYSTALS-Dilithium to digitally sign every file saved to the vault, giving tamper-evidence (integrity). |
| Filesystem (Rust, FUSE) | Hook the FUSE read() handler. Decrypt in memory on the fly and pass plaintext to the OS transparently. |

## Week 4 — Hardening & Polish

| Track | Tasks |
| --- | --- |
| Crypto (C, liboqs) | Implement strict memory-wiping (mlock, explicit_bzero) so unencrypted keys are never swapped to disk. |
| Filesystem (Rust, FUSE) | Build the clean CLI: vault init, master password setup, PQC key generation, mount/unmount. |

FINAL REVIEW GATE (5th–10th of next month): Full end-to-end demo against the PRD Definition of Done. Repository must show commits on all 20 of the last 20 days — no gaps allowed.

# 4. Git Branching Workflow (per SOP §4.2)

- `main` — progress-tracking branch only. Contains final merged code from all members.

- `member-<name>` — one dedicated branch per team member; all individual work happens here.

- Team Lead reviews and merges each `member-<name>` branch into `main` (use Pull Requests, not direct merges, so review history is visible on the dashboard).

- Solo worker exception: if you are working alone, commit directly to `main` (no separate branch required).

## 4.1 Suggested cadence

- Commit to your own branch at the end of every working session (small, frequent commits beat one giant commit).

- Open a PR into `main` at the end of each week (aligned to the Week 1–4 milestones above).

- Team Lead merges after a quick review — this is what “Merge Management” in SOP §9 refers to.

# 5. Commit Message Convention

Use Conventional Commits so history stays scannable and every commit doubles as documentation. Format:

<type>(<scope>): <short imperative summary>

[optional longer body — why, not just what]

## 5.1 Allowed types

| Type | Use for |
| --- | --- |
| feat | A new capability (e.g. Kyber keygen, FUSE mount) |
| fix | Bug fix |
| build | Build system / dependency / toolchain changes (CMake, Cargo.toml) |
| test | Adding or updating tests |
| docs | README, PRD, or comment updates — counts as a valid commit per SOP §4.5 |
| chore | Housekeeping (formatting, config, .gitignore) |
| refactor | Code restructuring with no behavior change |
| security | Hardening changes (memory wiping, key handling) |

## 5.2 Allowed scopes

- crypto — crypto-engine/ (C, liboqs, Kyber, Dilithium)

- vault-fs — vault-fs/ (Rust FUSE layer)

- keymgmt — keymgmt/ (key management daemon)

- cli — cli/ (command-line interface)

- ffi — Rust↔C bridge code

- docs — documentation, README, PRD

- repo — repo-wide config, CI, .gitignore

## 5.3 Week-by-week example commits

These are ready-to-use examples mapped to the Week 1–4 tasks above — adapt the summary to what you actually did.

| Milestone | Example commit message |
| --- | --- |
| Wk1 Day1 | chore(repo): initialize repo structure and README |
| Wk1 | build(crypto): compile liboqs and pin release tag v0.10.0 |
| Wk1 | feat(crypto): generate Kyber keypair and round-trip encrypt/decrypt test string |
| Wk1 | feat(vault-fs): scaffold Rust FUSE project |
| Wk1 | feat(vault-fs): mount virtual folder and echo Hello World on read |
| Wk2 | feat(ffi): add Rust FFI bindings for liboqs Kyber functions |
| Wk2 | feat(vault-fs): hook write() to stream bytes into crypto engine before disk write |
| Wk2 | test(crypto): add unit tests for FFI-encrypted write path |
| Mid Review prep | docs(docs): add crypto audit and mount validation evidence |
| Wk3 | feat(crypto): integrate Dilithium signing on file save |
| Wk3 | feat(vault-fs): hook read() to decrypt in memory before returning to OS |
| Wk3 | fix(vault-fs): fix partial-read offset bug in decrypt path |
| Wk4 | security(keymgmt): wipe private key memory with mlock and explicit_bzero |
| Wk4 | feat(cli): add init, keygen, mount, unmount commands |
| Wk4 | docs(docs): finalize README with build and usage instructions |
| Final Review prep | test(repo): add end-to-end demo script for final review |

Note on SOP compliance: README/docs updates, config changes, and test additions all count as valid commits (SOP §4.5) — use them honestly to keep the commit-day streak alive, but never as single-character or empty “gaming the system” commits, which SOP explicitly disallows.

# 6. Review Readiness Checklist

## 6.1 Mid Review (Weeks 1–2)

- Crypto Audit evidence committed to docs/ (Kyber encrypt + failed OpenSSL decrypt attempt).

- Mount Validation evidence committed to docs/ (FUSE mount + filesystem tree screenshot/log).

- Repository shows commits on ≥ 10 of the last 14 days.

- Each active member has commits in their own branch.

- Work Distribution Document submitted.

## 6.2 Final Review (Weeks 3–4)

- Dilithium signature verification demo committed to docs/.

- Transparent read/write demo (drop a file in, read it back, tamper test) recorded.

- Memory-wipe audit evidence (no plaintext key in swap) committed to docs/.

- CLI fully functional: init → keygen → mount → use → unmount.

- Repository shows commits on all 20 of the last 20 days — no gaps.

- All member branches merged into `main` by the Team Lead.

# 7. If a Team Member Goes Unresponsive

Follow SOP Section 7 exactly: contact via all channels, wait max 48 hours, then report to Infotact Solutions with proof and continue without them. The team's commit-day requirement does not reduce — remaining members absorb the unresponsive member's tasks from the Work Distribution Document. Their branch simply shows no further commits, which is itself the documentation of inactivity.